# SALIGAN Planning Package

Miguel Harvey Velasco and contributors

2026-06-24

Table of Contents

— # SALIGAN — Planning Package v1.0

Project name: SALIGAN
Full name: Student Attendance, Logbook, Internship Goals, Accomplishments, and Notes
Subtitle: An Offline-First, Self-Hosted Internship Records and OJT Management Platform
Former working codenames: OJT Progress Tracker, OJTala
Project type: Greenfield, free and open-source, self-hostable, SaaS-like offline-first PWA
Primary users: Student interns, supervisors, academic coordinators, company department heads, organization administrators
Prepared for: Miguel and Chester as current IT interns, with future support for interns from other departments and organizations
Date: 2026-06-24

## Purpose

SALIGAN is an offline-first web platform for tracking internship Daily Time Records (DTR), rendered hours, remaining hours, schedules, overtime, accomplishment notes, weekly reports, documentation images, exports, reminders, supervisor review, and academic/company submission readiness.

The project should be developed through Spec-Driven Development, supported by AI-Assisted Development, AI-Driven Software Engineering, and AI-Driven Software Development workflows.

## Name rationale

SALIGAN is an English acronym for Student Attendance, Logbook, Internship Goals, Accomplishments, and Notes. The visible brand is also a Filipino word associated with a basis, foundation, or something used as a basis. This fits the project because the platform becomes the foundation for reliable internship records, timekeeping, reporting, and verification.

Preferred repository/package identity:

Repository slug: saligan
Package scope: @saligan
Product name: SALIGAN
Formal title: SALIGAN: Student Attendance, Logbook, Internship Goals, Accomplishments, and Notes
Subtitle: An Offline-First, Self-Hosted Internship Records and OJT Management Platform

Suggested short description:

Offline-first, self-hostable internship records and OJT management platform for DTR, rendered hours, reports, and supervisor review.

## Package contents

docs/
  00-project-identity-and-naming.md
  01-project-charter.md
  02-requirements-gathering-plan.md
  03-stakeholder-and-user-analysis.md
  04-software-requirements-specification.md
  05-feature-backlog.md
  06-tech-stack-baseline.md
  07-architecture-overview.md
  08-data-model.md
  09-export-template-requirements.md
  10-ai-assisted-development-plan.md
  11-initial-setup-guide.md
  12-implementation-roadmap.md
  13-contributor-guide.md
  14-security-baseline.md
  docx/
    SALIGAN-planning-package.docx
specs/
  openapi-seed.yaml
backlog/
  initial-user-stories.csv
adrs/
  ADR-0001-project-identity.md
  ADR-0002-offline-first-pwa.md
  ADR-0003-self-hosted-foss.md
  ADR-0004-tech-stack-baseline.md
diagrams/
  *.puml, *.mmd, *.d2, *.dbml, *.structurizr.dsl, *.bpmn
  dot/*.dot
  rendered/*.png
  rendered/*.svg

## Recommended immediate next steps

- Validate the DTR format against your school/company-required template.

- Confirm the approval cadence: daily, weekly, monthly, or final-only.

- Create the actual Git repository using the saligan slug.

- Scaffold the monorepo from the tech stack baseline.

- Convert the feature backlog into GitHub issues and milestones.

- Implement the MVP around intern self-tracking before supervisor workflows.

## Recommended repository structure

/apps
  /web-pwa
  /api
/packages
  /domain
  /ui
  /config
  /exporters
  /sync
/docs
/diagrams
/specs
/adrs
/backlog
/docker

## Baseline technology direction

- Language/runtime: TypeScript strict mode on Node.js 24 LTS.

- Frontend: React + Vite + TanStack Router + TanStack Query + Tailwind CSS + shadcn/ui.

- Offline-first: Service worker through Vite PWA/Workbox; local structured data through IndexedDB using Dexie.

- Backend: NestJS on Fastify adapter, REST-first API, OpenAPI 3.1 contract.

- Database: PostgreSQL 18 target, PostgreSQL 16 minimum support.

- ORM/migrations: Drizzle ORM + drizzle-kit.

- Exports: server-side PDF/DOCX/XLSX/CSV/HTML/ICS generation.

- Deployment: Docker Compose for local/self-hosted deployments.

See docs/06-tech-stack-baseline.md for the full stack decision. — # 00 — Project Identity and Naming

## Selected project name

SALIGAN

## Full name

Student Attendance, Logbook, Internship Goals, Accomplishments, and Notes

## Subtitle

An Offline-First, Self-Hosted Internship Records and OJT Management Platform

## Meaning

SALIGAN is an acronym built from the platform’s main concepts:

| Letter | Meaning | Product feature represented |
| --- | --- | --- |
| S | Student | Student-centered intern workflow |
| A | Attendance | Time-in, break, time-out, DTR, undertime, overtime |
| L | Logbook | Daily and weekly internship records |
| I | Internship | OJT plans, required hours, roles, supervisors, companies |
| G | Goals | Target hours, expected completion, progress tracking |
| A | Accomplishments | Daily/weekly outputs, proof images, documentation |
| N | Notes | Work notes, reflections, correction reasons, report drafts |

The word saligan also carries the idea of a basis or foundation. That makes the name suitable for a platform that becomes the foundation for trustworthy internship records.

## Canonical naming conventions

| Item | Value |
| --- | --- |
| Product name | SALIGAN |
| Formal title | SALIGAN: Student Attendance, Logbook, Internship Goals, Accomplishments, and Notes |
| Repository slug | saligan |
| NPM scope suggestion | @saligan |
| App package name | apps/web-pwa |
| API package name | apps/api |
| Domain package name | packages/domain |
| UI package name | packages/ui |
| Export package name | packages/exporters |
| Sync package name | packages/sync |

## Positioning statement

SALIGAN is a free and open-source, offline-first internship records and OJT management platform for students who need a reliable way to record attendance, compute rendered and remaining hours, document accomplishments, and produce submission-ready DTR and report exports.

## Repository description

Offline-first, self-hostable internship records and OJT management platform for DTR, rendered hours, reports, and supervisor review.

## Brand tone

- Filipino-rooted, but understandable to international open-source users.

- SaaS-like in product quality, but FOSS and self-hostable by default.

- Practical, documentation-first, and student-friendly.

- Built by interns who directly experienced the manual tracking problem.

- Serious enough for schools, companies, and future contributors.

## Names rejected

| Name | Reason rejected |
| --- | --- |
| OJTala | Catchy, but it looked like a forced word combination. |
| Talaan | Strong Filipino word, but not an English acronym. |
| OJTMS | Clear, but too generic and less brandable. |
| DTRMS | Too narrow because the product is more than DTR. |
| SULO | Good brand idea, but SALIGAN sounds more institutional and foundational. |
| TALA | Good records identity, but SALIGAN covers attendance, logbook, goals, accomplishments, and notes more completely. |

## Final naming decision

Use SALIGAN consistently across README, documentation, diagrams, OpenAPI, package metadata, prompts, ADRs, and future code. — # 01 — Project Charter

## Project overview

SALIGAN is a greenfield open-source platform for interns, supervisors, and academic coordinators who need a reliable way to manage internship records without depending on manual notes, spreadsheets, or memory.

The first real users are Miguel and Chester, currently assigned as IT interns at Goldtech International Distributors, Inc. under the AYSN Group of Companies. The system is intentionally designed from a real internship problem: tracking working schedules, DTR entries, rendered hours, reports, proof images, and remaining requirements over time.

## Problem statement

Interns often track OJT progress manually using physical DTRs, notes, screenshots, spreadsheets, or memory. This creates recurring issues:

- time-in/time-out records are easy to forget;

- rendered hours require manual computation;

- daily accomplishments are scattered across notes and chats;

- proof images are not connected to reports;

- weekly/monthly reports are repetitive to prepare;

- supervisor validation is difficult to trace;

- unstable internet can interrupt web-based tools;

- students may not afford paid SaaS tools.

## Project goals

- Provide an offline-first PWA for internship DTR and progress tracking.

- Make common OJT schedule setups configurable.

- Compute regular, overtime, undertime, rendered, and remaining hours.

- Support daily notes, weekly reports, and documentation images.

- Export DTR and accomplishment reports to submission-ready formats.

- Support supervisor review and audit trails after the MVP.

- Keep the project self-hostable and free/open-source.

- Use spec-driven and AI-assisted development without sacrificing engineering quality.

## Non-goals for MVP

- Payroll processing.

- Employee HRIS replacement.

- Biometric attendance hardware integration.

- GPS/geofencing enforcement.

- Paid hosted SaaS monetization.

- Native Android/iOS app before the PWA is stable.

## Success metrics

| Metric | MVP target |
| --- | --- |
| Intern can configure an internship plan | Yes |
| Intern can log offline DTR entries | Yes |
| Rendered and remaining hours are computed | Yes |
| DTR export can be generated | Yes |
| Weekly report export can be generated | Yes |
| Core workflows usable on mobile browser/PWA | Yes |
| Supervisor review workflow | Phase 2 |
| Multi-organization self-hosting | Phase 3 |

## Constraints

- Must be FOSS and self-hostable.

- Must prioritize offline-first behavior.

- Must be friendly to student contributors.

- Must be secure enough for personal internship records.

- Must be built with clear documentation, diagrams, ADRs, and tests.

- Must not assume paid APIs for core workflows. — # 02 — Requirements Gathering Plan

## Purpose

This document defines how requirements will be gathered, validated, and converted into implementation-ready issues for SALIGAN.

## Primary stakeholder groups

| Stakeholder | Information needed |
| --- | --- |
| Student interns | Actual DTR habits, schedule patterns, report needs, offline pain points |
| Company supervisors | Review cadence, verification rules, correction workflow, export preferences |
| Academic coordinators | Required hours, report format, DTR template, submission deadline rules |
| Company administrators | Department setup, supervisor assignments, retention policies |
| Open-source contributors | Setup clarity, issue quality, coding standards, architectural boundaries |

## Discovery questions

### For interns

- What is your required number of internship hours?

- What is your official work schedule?

- Are lunch breaks counted or excluded?

- Are overtime hours allowed?

- How do you currently record time-in/time-out?

- What report formats does your school require?

- Do you need to attach images or screenshots as proof?

- How often do you submit reports?

- What happens if you forget to log a day?

### For supervisors

- Do you approve records daily, weekly, monthly, or final-only?

- Do you require signatures on printed exports?

- What fields must appear on DTR exports?

- Can interns submit corrections?

- Who can approve corrections?

- Do you need audit logs?

### For academic coordinators

- What internship document templates are required?

- What minimum rendered hours are required?

- Is overtime accepted toward completion?

- Are holidays/rest days treated differently?

- Are absences recorded or simply omitted?

- What should the final report contain?

## Requirement sources

- Actual notes and workflow from Miguel and Chester.

- Existing physical DTR form expectations.

- School internship guidelines.

- Supervisor review expectations.

- Common Philippine OJT recordkeeping practice.

- Open-source self-hosting and PWA constraints.

## Requirement lifecycle

Raw note -> Clarified requirement -> Acceptance criteria -> Backlog item -> Implementation issue -> Test case -> Documentation update

## Requirement quality rules

A requirement is ready for implementation only when it has:

- clear actor;

- trigger or workflow context;

- expected result;

- failure or edge-case behavior;

- acceptance criteria;

- priority;

- traceability to a document, issue, or decision.

## Initial MVP validation activity

Before coding, create a sample internship plan for Miguel and Chester with:

- company name;

- department/role;

- supervisor name;

- target required hours;

- start date;

- workdays;

- working hours;

- lunch break rules;

- weekly report format;

- DTR export format.

Use those examples as seed data for implementation and testing. — # 03 — Stakeholder and User Analysis

## User roles

| Role | Description | Main capabilities |
| --- | --- | --- |
| Intern | Student rendering internship hours | Configure profile, log DTR, write notes, upload evidence, export reports |
| Supervisor | Company-side reviewer | Review submissions, request corrections, approve reports, verify exports |
| Academic Coordinator | School-side monitor | Track students, review progress, require templates, monitor completion |
| Organization Admin | Company/school/platform admin | Manage organizations, departments, roles, templates, retention settings |
| Maintainer | Open-source technical maintainer | Review issues, maintain architecture, manage releases and security reports |

## Persona: IT Intern

The intern needs a fast mobile-friendly way to record actual work hours during real support tasks. They may have unstable internet or be away from a desk, so the app must not fail when offline.

## Persona: Technical Support Supervisor

The supervisor needs a reliable way to verify that interns actually rendered hours and documented useful work. They need correction and approval history, but should not be overloaded by unnecessary review steps.

## Persona: Academic Coordinator

The coordinator needs consistent records and exports that can be submitted, reviewed, printed, and archived. They care about required hours, completeness, evidence, and document format compliance.

## Role capability matrix

| Capability | Intern | Supervisor | Academic Coordinator | Org Admin |
| --- | --- | --- | --- | --- |
| Manage own profile | Yes | Yes | Yes | Yes |
| Create own internship plan | Yes | No | Can assist | Can assist |
| Log time entries | Yes | No | No | No |
| Edit own draft entries | Yes | No | No | No |
| Submit entries/reports | Yes | No | No | No |
| Review submitted records | No | Yes | Optional | Optional |
| Request correction | No | Yes | Optional | Optional |
| Export own DTR/report | Yes | Yes if assigned | Yes if assigned | Yes |
| Manage organization templates | No | No | Optional | Yes |
| View audit log | Limited | Assigned records | Assigned records | Full organization |

## Trust boundaries

- Interns may only access their own internship records unless explicitly granted otherwise.

- Supervisors may only access assigned interns.

- Coordinators may only access students under their school/program/organization scope.

- Organization admins may manage organization-level settings but should not bypass audit logs.

- Every object-level access must be checked on the server. — # 04 — Software Requirements Specification

Project name: SALIGAN
Full name: Student Attendance, Logbook, Internship Goals, Accomplishments, and Notes
Version: 1.0 planning baseline
Date: 2026-06-24

## 1. Introduction

This SRS defines the initial functional and non-functional requirements for SALIGAN, an offline-first, self-hosted internship records and OJT management platform.

## 2. Product scope

SALIGAN supports student interns who need to configure internship requirements, record DTR entries, compute rendered and remaining hours, document daily/weekly work, attach proof images, export reports, and submit records for review.

## 3. Assumptions

- The MVP starts with interns self-tracking their records.

- Supervisor review is added after the core self-tracking workflow is reliable.

- The system supports one organization in MVP but is designed for future organization-level self-hosting.

- The PWA must continue to support draft records when the device is offline.

- Exports should be usable for school/company submission but must still be validated against the exact required template.

## 4. Functional requirements

### FR-001 User account and profile

The system shall allow a user to create and manage an intern profile containing name, school/program, company, department, internship role, supervisor, and contact information.

Priority: MVP
Acceptance criteria:

- Intern can create/update profile fields.

- Required fields are validated.

- Profile can be used in exports.

### FR-002 Internship plan setup

The system shall allow interns to configure an internship plan with target required hours, start date, expected end date, assigned supervisor, company, department, and role title.

Priority: MVP

### FR-003 Schedule presets

The system shall provide common schedule presets such as Monday-Friday, Monday-Saturday, and custom workday rules with configurable start time, end time, and break periods.

Priority: MVP

### FR-004 DTR time entry logging

The system shall allow interns to log clock-in, break-out, break-in, and clock-out records per workday.

Priority: MVP

### FR-005 Manual corrections

The system shall allow interns to correct draft or rejected time entries with a required reason.

Priority: MVP

### FR-006 Rendered hours computation

The system shall compute regular rendered minutes, overtime minutes, undertime minutes, and remaining minutes toward the internship target.

Priority: MVP

### FR-007 Daily notes

The system shall allow interns to write daily notes describing tasks performed, issues resolved, tools used, and learning outcomes.

Priority: MVP

### FR-008 Weekly accomplishment reports

The system shall allow interns to generate weekly report drafts from daily notes and time entries.

Priority: MVP

### FR-009 Image/documentation attachments

The system shall allow interns to attach images or files as documentation evidence for daily notes or reports.

Priority: Should

### FR-010 DTR export

The system shall export DTR records to PDF and spreadsheet formats, with printable layouts that resemble common physical DTR forms.

Priority: MVP

### FR-011 Report export

The system shall export accomplishment reports to DOCX and PDF.

Priority: MVP

### FR-012 Calendar and reminder export

The system shall generate calendar reminder files for scheduled workdays and reporting deadlines using .ics files.

Priority: Should

### FR-013 Supervisor review

The system shall allow assigned supervisors to approve, reject, or request correction for submitted records.

Priority: Phase 2

### FR-014 Audit log

The system shall record key actions such as creation, edits, submissions, approvals, rejections, exports, and corrections.

Priority: Should

### FR-015 Offline draft mode

The system shall allow interns to create and edit local draft entries while offline and sync them when connectivity returns.

Priority: MVP

### FR-016 Conflict handling

The system shall detect sync conflicts and require user review when server and local records diverge.

Priority: Should

## 5. Non-functional requirements

| Requirement | Target |
| --- | --- |
| Offline reliability | Core draft workflows must work without network connectivity. |
| Security | Passwords must be hashed with a slow password hashing algorithm and object-level authorization must be enforced. |
| Privacy | Users must not access other interns’ records without assignment or authorization. |
| Performance | Dashboard and current-period views should load quickly on low-end student devices. |
| Maintainability | Domain logic must be testable outside UI/API layers. |
| Accessibility | Interface should target WCAG 2.2 AA where practical. |
| Portability | Local/self-hosted deployment must work through Docker Compose. |
| Documentation | Every implemented feature must trace back to requirements, issues, and tests. |

## 6. MVP scope

MVP includes:

- user profile;

- internship plan;

- schedule presets;

- DTR logging;

- rendered/remaining hour computation;

- daily notes;

- weekly report drafting;

- PDF/XLSX DTR export;

- DOCX/PDF report export;

- offline drafts and sync queue.

MVP excludes:

- paid SaaS billing;

- native apps;

- biometrics;

- GPS enforcement;

- payroll;

- complex analytics;

- enterprise SSO.

## 7. Traceability

Each requirement should become one or more backlog items in docs/05-feature-backlog.md and implementation issues after repository setup. — # 05 — Feature Backlog

## Priority legend

- MVP: Needed for Miguel and Chester to use the system for real internship tracking.

- Should: Important after MVP stabilization.

- Later: Useful for organization/community maturity.

## MVP epics

| Epic | Description | Priority |
| --- | --- | --- |
| Identity and profile | User profile and intern metadata used in exports | MVP |
| Internship plan | Company, role, supervisor, required hours, date range | MVP |
| Schedule rules | Workdays, shifts, breaks, overtime rules | MVP |
| DTR logging | Clock-in, breaks, clock-out, correction reasons | MVP |
| Hour computation | Rendered, remaining, regular, overtime, undertime | MVP |
| Daily notes | Work accomplished, tools used, issues resolved | MVP |
| Weekly reports | Draft report from notes and DTR entries | MVP |
| Exports | PDF/XLSX DTR, DOCX/PDF reports | MVP |
| Offline drafts | IndexedDB local drafts and sync queue | MVP |

## Should-have epics

| Epic | Description | Priority |
| --- | --- | --- |
| Supervisor review | Submit, approve, reject, request correction | Should |
| Audit trail | Record important changes and review decisions | Should |
| Calendar reminders | ICS export and deadline reminders | Should |
| Attachment storage | Documentation photos and report evidence | Should |
| Template configuration | DTR/report template variations | Should |

## Later epics

| Epic | Description | Priority |
| --- | --- | --- |
| Multi-organization | Schools, companies, departments, memberships | Later |
| OIDC/Keycloak | Optional external identity provider | Later |
| S3-compatible storage | MinIO/S3 adapter for attachments | Later |
| Analytics | Completion trends, attendance consistency, delay risk | Later |
| Public docs site | Open-source contributor and deployment docs | Later |

## Example user stories

| ID | User story | Acceptance criteria | Priority |
| --- | --- | --- | --- |
| US-001 | As an intern, I can create an internship plan so that the system knows my target hours. | Plan saves required hours, start date, company, role, and supervisor. | MVP |
| US-002 | As an intern, I can configure my work schedule so that DTR computations match my real setup. | Presets and custom schedule rules are supported. | MVP |
| US-003 | As an intern, I can log time-in and time-out so that my rendered hours are computed. | Entry shows regular/overtime/undertime minutes. | MVP |
| US-004 | As an intern, I can write daily accomplishments so that weekly reports are easier to prepare. | Notes are saved offline and linked to date. | MVP |
| US-005 | As an intern, I can export a DTR so that I can submit or print my records. | Export includes period, AM/PM entries, totals, and signature blocks. | MVP |
| US-006 | As a supervisor, I can review submitted records so that the intern has verified documentation. | Supervisor can approve, reject, or request correction. | Should |
| US-007 | As an admin, I can configure templates so that the system matches our organization rules. | Template version is tracked and used in exports. | Later |

— # 06 — Tech Stack Baseline

## 1. Decision summary

SALIGAN will use a TypeScript-first monorepo with an offline-first PWA, a modular backend API, PostgreSQL as the canonical server database, IndexedDB for local offline persistence, and Docker Compose for self-hosted deployment.

The stack prioritizes:

- free and open-source tooling;

- low-cost self-hosting;

- SaaS-like product quality without SaaS lock-in;

- good developer experience for AI-assisted development;

- strict contracts through OpenAPI and tests;

- offline-first reliability;

- maintainability for student contributors and future forks.

## 2. Recommended stack table

| Layer | Baseline choice | Why this fits SALIGAN | MVP status |
| --- | --- | --- | --- |
| Runtime | Node.js 24 LTS | Stable LTS runtime for the TypeScript backend/tooling stack. | Required |
| Language | TypeScript strict mode | Shared language across frontend, backend, domain logic, tests, and generated clients. | Required |
| Package manager | pnpm 11 | Fast workspace management and good monorepo ergonomics. | Required |
| Monorepo/build | Turborepo | Simple task pipeline for web, api, packages, lint, test, build, and docs. | Required |
| Frontend | React 19 + Vite | Fast SPA/PWA setup without server-rendering complexity. | Required |
| Routing | TanStack Router | Type-safe routes and URL state for filters, period views, dashboards, and exports. | Required |
| Server state | TanStack Query | Data fetching, caching, retries, mutations, and sync-friendly workflows. | Required |
| Styling | Tailwind CSS 4 | Utility-first styling that is fast to implement and easy to customize. | Required |
| UI components | shadcn/ui + Radix primitives | Copy-owned, accessible, customizable components for a FOSS design system. | Required |
| PWA/offline shell | vite-plugin-pwa + Workbox | Generates service worker, manifest, and offline asset caching. | Required |
| Local database | IndexedDB via Dexie | Browser database for offline DTR drafts, notes, report drafts, and sync queue. | Required |
| Backend framework | NestJS with Fastify adapter | Modular architecture for controllers, services, guards, validation, OpenAPI, and tests. | Required |
| API style | REST + OpenAPI 3.1 | Easy for FOSS contributors, generated clients, API docs, and contract tests. | Required |
| Validation | Zod | Shared validation for forms, DTOs, sync payloads, and config. | Required |
| Database | PostgreSQL 18 target; PostgreSQL 16 minimum | Reliable relational database for auditability, reporting, approvals, and time computations. | Required |
| ORM/migrations | Drizzle ORM + drizzle-kit | Lightweight TypeScript ORM with SQL-like control and generated migrations. | Required |
| Auth | App-owned email/password auth for MVP; optional OIDC/Keycloak adapter later | Keeps MVP self-hosting simple; larger deployments can integrate OIDC later. | Required / Later |
| Password hashing | Argon2id | Modern password hashing baseline; no plaintext or fast hashes. | Required |
| Authorization | RBAC + object-level authorization guards | Interns, supervisors, coordinators, and admins need strict record ownership boundaries. | Required |
| File storage | Filesystem adapter first; S3-compatible adapter later | Local deployment stays simple; MinIO/S3 can be added without changing domain logic. | Required / Later |
| Exports | Playwright/PDF, docx, ExcelJS, CSV, ics | Supports DTR, reports, spreadsheet exports, Word-compatible reports, and calendar reminders. | Required |
| Email | SMTP via Nodemailer-compatible adapter | FOSS-friendly and provider-agnostic. | Should |
| Calendar reminders | ICS/iCalendar export with VALARM | Works with mobile calendar apps without paid APIs. | Should |
| Testing | Vitest + Testing Library + Playwright | Unit, component, integration, and end-to-end coverage for core workflows. | Required |
| Quality gates | ESLint, Prettier, TypeScript, commitlint, lint-staged, markdownlint | Keeps AI-generated code consistent and reviewable. | Required |
| Security scanning | CodeQL, Renovate/Dependabot, npm audit, Trivy | Low-cost baseline for open-source supply-chain and container scanning. | Should |
| Deployment | Docker Compose | Practical for local development, school labs, small VPS, or on-prem self-hosting. | Required |

## 3. Architecture style

Use a modular monolith first:

/apps/web-pwa       React/Vite PWA
/apps/api           NestJS/Fastify API
/packages/domain    shared domain rules and computations
/packages/ui        shared UI components
/packages/exporters export generation helpers
/packages/sync      offline sync contracts and utilities

This avoids premature microservices while still keeping boundaries clear.

## 4. Why not start with Next.js?

SALIGAN is primarily an authenticated productivity app, not an SEO-heavy public website. The most important frontend requirement is a reliable offline-first PWA experience. React + Vite is simpler for an app-shell PWA and avoids server rendering complexity during the MVP.

## 5. Why not start with Supabase/Firebase?

Managed backend platforms are useful, but SALIGAN is intended to be FOSS, self-hostable, and useful for students who want to learn and fork the whole stack. PostgreSQL + NestJS + Docker Compose gives more control over domain logic, audit rules, export generation, and offline sync design.

## 6. Initial local services

| Service | Purpose | MVP |
| --- | --- | --- |
| PostgreSQL | Canonical relational database | Yes |
| API container | Backend service | Yes |
| Web PWA container | Frontend app | Yes |
| Mailpit | Local email testing | Optional |
| MinIO | Future object storage adapter testing | Later |

## 7. Version policy

- Keep Node.js on active LTS.

- Target PostgreSQL 18 where available, but support PostgreSQL 16+.

- Pin major framework versions before the first public release.

- Use Renovate/Dependabot for updates after CI is stable. — # 07 — Architecture Overview

## Summary

SALIGAN uses a TypeScript-first modular monolith: React/Vite PWA, IndexedDB/Dexie offline storage, NestJS/Fastify API, PostgreSQL canonical database, Drizzle ORM, OpenAPI 3.1, and Docker Compose for self-hosting.

## Context

The platform must support interns who may record DTR entries on mobile devices while internet connectivity is unstable. The PWA stores local drafts and syncs them when the backend is reachable.

## High-level architecture

Intern / Supervisor / Coordinator
        |
        v
React + Vite PWA
        |
        | offline drafts
        v
IndexedDB + Sync Queue
        |
        | HTTPS REST/OpenAPI
        v
NestJS/Fastify API
        |
        v
PostgreSQL
        |
        v
Filesystem storage / future S3-compatible storage

## Main modules

| Module | Responsibility |
| --- | --- |
| Identity | Users, sessions, password hashing, roles |
| Organization | Organizations, departments, memberships |
| Internship | Internship plans, supervisors, target hours |
| Schedule | Workday presets, shifts, breaks, holidays |
| Timekeeping | Time entries, time segments, correction reasons |
| Computation | Rendered, remaining, overtime, undertime calculations |
| Reports | Daily notes, weekly/monthly report entries |
| Attachments | Documentation images and evidence metadata |
| Reviews | Submission, approval, rejection, correction requests |
| Exports | PDF, DOCX, XLSX, CSV, ICS generation |
| Sync | Offline mutation queue, conflict detection, merge review |
| Audit | Security and workflow events |

## Offline-first strategy

- User actions create local mutations first.

- Local data is saved in IndexedDB.

- UI shows pending sync state.

- Sync queue submits operations when online.

- Server validates ownership, version, and domain rules.

- Conflicts are returned to the client for user review.

- Confirmed server state updates the local cache.

## Security boundaries

- The browser cannot be trusted for authorization decisions.

- Every server request must verify session and object-level access.

- Interns can only access their own records by default.

- Supervisors can only access assigned interns.

- Coordinators/admins operate within organization scope.

- Audit logs should capture critical changes.

## Export architecture

Exports should be generated server-side to ensure consistent formatting, verified data, and traceable export events.

| Export | Format |
| --- | --- |
| DTR | PDF, XLSX, CSV |
| Weekly report | DOCX, PDF |
| Monthly summary | PDF, XLSX |
| Calendar reminders | ICS |
| Raw data backup | JSON/CSV |

## Deployment model

MVP deployment uses Docker Compose:

- web PWA;

- API;

- PostgreSQL;

- optional local email testing;

- mounted storage volume for exports/attachments.

Production deployment can place a reverse proxy such as Caddy, Nginx, or Traefik in front of the web and API services. — # 08 — Data Model

## Purpose

This document explains the initial logical data model for SALIGAN. The DBML source is in diagrams/erd.dbml, and rendered Graphviz ERD files are in diagrams/rendered/.

## Core entities

| Entity | Purpose |
| --- | --- |
| users | Login identity and personal profile |
| organizations | School, company, department, or self-hosted tenant boundary |
| memberships | User role within an organization |
| internship_plans | Main internship configuration per intern |
| schedule_rules | Workdays, shifts, breaks, and time rules |
| time_entries | Per-day DTR record |
| time_segments | Clock/break segments within a DTR day |
| report_entries | Daily/weekly/monthly reports and notes |
| attachments | Uploaded proof images and documents |
| review_decisions | Supervisor/coordinator approval history |
| sync_operations | Offline client operation queue tracking |
| audit_events | Security and workflow traceability |

## Important design rules

- Store time in UTC instants where appropriate, but preserve local work date and timezone for DTR reporting.

- Treat computed minutes as reproducible domain outputs; store snapshots only when needed for export/audit stability.

- Never rely on client-side ownership checks alone.

- Keep attachments linked to domain objects through explicit entity type and entity ID.

- Use optimistic versions for sync conflict detection.

## Time computation inputs

| Input | Source |
| --- | --- |
| Work date | Intern-selected date under internship timezone |
| Shift start/end | Schedule rule |
| Break start/end | Schedule rule or manual time segment |
| Time-in/out | Time segment records |
| Overtime allowed | Internship plan or organization policy |
| Holidays/rest days | Schedule/calendar configuration |

## Review state lifecycle

draft -> submitted -> approved
                  -> rejected
                  -> correction_requested -> draft

## Export data sources

| Export field group | Source tables |
| --- | --- |
| Intern identity | users, internship_plans |
| Company/supervisor | organizations, memberships, internship_plans |
| DTR rows | time_entries, time_segments, schedule_rules |
| Totals | computed domain logic + time_entries snapshot |
| Report content | report_entries, attachments |
| Approvals | review_decisions, audit_events |

— # 09 — Export Template Requirements

## Purpose

SALIGAN must produce submission-ready exports while remaining configurable for school and company variations.

## Export types

| Export | MVP format | Later format |
| --- | --- | --- |
| Daily Time Record | PDF, XLSX | DOCX, Google Sheets-compatible CSV |
| Weekly accomplishment report | DOCX, PDF | HTML, Google Docs-compatible DOCX |
| Monthly summary | PDF, XLSX | CSV |
| Calendar reminders | ICS | Google/Microsoft calendar integration |
| Backup/export data | JSON, CSV | Full archive ZIP |

## DTR export fields

- Intern name.

- Company/department.

- Internship role.

- Supervisor name.

- Month and year.

- Daily AM arrival/departure.

- Daily PM arrival/departure.

- Regular hours.

- Overtime hours.

- Undertime hours.

- Remarks/status.

- Total rendered hours.

- Remaining target hours.

- Intern certification block.

- Supervisor verification/signature block.

## Weekly report fields

- Intern identity.

- Company/department.

- Covered period.

- Summary of work performed.

- Daily accomplishment breakdown.

- Tools/systems used.

- Issues encountered.

- Learning outcomes.

- Evidence/attachment list.

- Supervisor comments/signature.

## Template strategy

MVP should ship with one default template:

Default Philippine OJT DTR Template
Default Weekly Accomplishment Report Template

Later versions should support organization-specific template versions.

## Export safety rules

- Exports must show review status where applicable.

- Draft/unreviewed exports should be marked as draft.

- Approved exports should include reviewer identity and timestamp.

- Export generation should be logged in audit events.

- Export files should not expose records outside the user’s authorization scope. — # 10 — AI-Assisted Development Plan

## Canonical project identity

Use SALIGAN as the canonical product name in prompts, generated code, generated docs, ADRs, OpenAPI specs, diagrams, and commit messages. Use saligan as the package/repository slug.

## Development philosophy

SALIGAN should be built through Spec-Driven Development with AI tools acting as implementation accelerators, not as unreviewed authorities.

## Supported AI tools

- Anthropic Claude Code.

- OpenAI Codex CLI.

- Google Gemini CLI.

- DeepSeek or equivalent local/remote coding assistant.

- GitHub Copilot for editor-level assistance.

## AI usage rules

- Never implement without a referenced requirement, issue, or ADR.

- Require tests with implementation changes.

- Require migration and data-loss notes for schema changes.

- Run lint, tests, typecheck, and relevant build commands.

- Avoid secrets and generated credentials in commits.

- Keep domain logic testable outside UI/API.

- Review AI output manually before merging.

- Preserve offline-first behavior when changing timekeeping/reporting flows.

- Enforce object-level authorization in every API touching user-owned records.

- Update docs/specs/diagrams when behavior changes.

## Suggested AI implementation workflow

1. Write or approve requirement
2. Create GitHub issue with acceptance criteria
3. Link related spec, ADR, or diagram
4. Ask AI agent for implementation plan only
5. Review plan
6. Ask AI agent to implement on branch
7. Run tests/typecheck/build/security scan
8. Review diff manually
9. Update docs/specs if behavior changed
10. Merge when checks pass

## Prompt template

You are working on the SALIGAN repository.

Task:
<clear implementation task>

Source of truth:
- docs/04-software-requirements-specification.md#<section>
- specs/openapi-seed.yaml#<section>
- diagrams/<diagram-file>
- adrs/<adr-file>

Constraints:
- TypeScript strict mode.
- Do not change unrelated modules.
- Keep domain logic covered by tests.
- Preserve offline-first behavior.
- Enforce object-level authorization.
- Do not commit secrets.

Required output:
1. Implementation plan.
2. Files to change.
3. Risk notes.
4. Tests to add/update.
5. Commands to run.

## Definition of done

- Requirement has acceptance criteria.

- Code compiles and passes typecheck.

- Unit tests cover domain logic.

- API changes match OpenAPI spec.

- Database changes include migration and rollback notes.

- Security implications reviewed.

- User-facing behavior documented.

- No secrets or unrelated diffs. — # 11 — Initial Setup Guide

## Purpose

This guide prepares the SALIGAN repository for the first implementation sprint.

## Prerequisites

Recommended local tools:

Node.js 24 LTS
pnpm 11
Docker 29+
Docker Compose 2.40+
Git
OpenSSL
jq

## Create repository

mkdir saligan
cd saligan
git init

Copy this planning package into the repository root, then commit the baseline:

git add README.md docs specs diagrams adrs backlog package.json pnpm-workspace.yaml docker-compose.yml .env.example .editorconfig .gitignore
git commit -m "chore: establish SALIGAN planning baseline"

## Install package manager

corepack enable
corepack prepare pnpm@11.0.0 --activate
pnpm --version

## Planned scaffold commands

mkdir -p apps/web-pwa apps/api packages/domain packages/ui packages/config packages/exporters packages/sync docker
pnpm init

After scaffolding, the root should contain:

apps/web-pwa
apps/api
packages/domain
packages/ui
packages/config
packages/exporters
packages/sync
docs
diagrams
specs
adrs
backlog
docker

## Environment setup

Copy .env.example to .env:

cp .env.example .env

Start local infrastructure:

docker compose up -d postgres mailpit

## First development milestone

Before building UI screens, implement and test the domain package:

- schedule presets;

- time segment model;

- regular/overtime/undertime computation;

- remaining hours computation;

- validation rules.

## Initial quality gates

The final repository should support these commands:

pnpm lint
pnpm typecheck
pnpm test
pnpm build

## First implementation order

- Domain model and computation tests.

- Database schema and migrations.

- API endpoints for internship plan and time entries.

- PWA local data model with IndexedDB.

- DTR logging screen.

- DTR export prototype.

- Weekly report prototype.

- Offline sync queue. — # 12 — Implementation Roadmap

## Phase 0 — Repository baseline

Goal: Make SALIGAN safe for AI-assisted development before writing production features.

Deliverables:

- monorepo scaffold;

- license, code of conduct, contributing guide, security policy;

- docs/, specs/, diagrams/, adrs/, backlog/ folders;

- CI pipeline for typecheck, lint, test, build, markdownlint;

- ADR index and documentation index;

- initial OpenAPI contract and database schema seed.

## Phase 1 — Intern self-tracking MVP

Goal: Chester and Miguel can track their own OJT records offline and export usable DTR/report documents.

Deliverables:

- intern account and profile setup;

- internship plan setup;

- schedule presets and custom schedule rules;

- clock-in, break-out, break-in, clock-out;

- manual correction with reason;

- rendered/remaining hour computation;

- daily notes;

- weekly report draft generation;

- DTR export to PDF/XLSX;

- report export to DOCX/PDF;

- offline IndexedDB drafts;

- sync queue.

## Phase 2 — Supervisor review workflow

Goal: Records are no longer only self-reported; supervisors can verify submissions.

Deliverables:

- supervisor assignment;

- weekly/monthly period submission;

- approve/reject/correction requested decisions;

- audit events;

- email notifications;

- correction history;

- reviewed export status.

## Phase 3 — Organization-ready self-hosting

Goal: Other departments, companies, or school groups can self-host the platform.

Deliverables:

- organization onboarding;

- roles and memberships;

- department templates;

- configurable DTR/report templates;

- Docker Compose production profile;

- filesystem/S3 storage adapter interface;

- admin dashboard;

- backup/restore guide.

## Phase 4 — Community template maturity

Goal: Make SALIGAN useful as an open-source template for other IT students.

Deliverables:

- public docs site;

- demo seed data;

- issue templates;

- contributor-friendly architecture guide;

- test data factory;

- deployment examples;

- GitHub Discussions/Q&A. — # 13 — Contributor Guide

## Project principles

SALIGAN is a FOSS, self-hostable, offline-first internship records platform. Contributors should prioritize correctness, security, maintainability, and documentation over fast but fragile changes.

## Contribution workflow

- Pick or create an issue.

- Confirm the related requirement or ADR.

- Create a feature branch.

- Implement with tests.

- Run local quality gates.

- Update docs/specs/diagrams if behavior changes.

- Open a pull request.

## Branch naming

feat/<short-feature>
fix/<short-fix>
docs/<short-doc-change>
chore/<short-maintenance>

## Commit style

Use conventional commits:

feat(timekeeping): add rendered hours calculation
fix(sync): handle duplicate offline operation id
docs(srs): clarify supervisor review workflow

## Code quality rules

- Keep domain logic independent from UI and database adapters.

- Avoid large files; split by responsibility.

- Prefer explicit types over any.

- Validate all external input.

- Add tests for computations and authorization-sensitive behavior.

- Never commit secrets.

- Document trade-offs in ADRs.

## AI-generated contributions

AI-generated code is allowed but must be reviewed like human code. The contributor is responsible for correctness, licensing, security, tests, and maintainability. — # 14 — Security Baseline

## Purpose

This document defines the minimum security baseline for the SALIGAN MVP.

## Security goals

- Protect internship records from unauthorized access.

- Prevent users from accessing other interns’ records.

- Avoid unsafe password storage.

- Preserve traceability for critical changes.

- Keep self-hosted deployments reasonably secure by default.

## Authentication

- MVP uses app-owned email/password authentication.

- Passwords must never be stored in plaintext.

- Use Argon2id or another approved slow password hashing algorithm.

- Sessions should use secure, HTTP-only cookies in production.

## Authorization

- Enforce RBAC and object-level authorization on the server.

- Interns can only access their own internship plans and entries.

- Supervisors can only access assigned interns.

- Coordinators/admins must be scoped to their organization.

- Never trust client-side role checks as the source of truth.

## Sensitive operations requiring audit events

- Login/logout failures beyond threshold.

- Profile changes.

- Internship plan changes.

- Time entry corrections.

- Submission, approval, rejection, correction request.

- Export generation.

- Role or membership changes.

- Template changes.

## Data protection

- Store only data needed for internship tracking.

- Avoid collecting GPS/biometric data in MVP.

- Do not expose attachments without authorization checks.

- Add export status labels for draft/unreviewed documents.

- Provide backup and deletion guidance before public release.

## API security checklist

- Validate request bodies and params.

- Check object ownership for every ID-based endpoint.

- Use pagination for list endpoints.

- Rate-limit authentication endpoints.

- Avoid leaking whether a private object exists.

- Return safe error messages.

- Log suspicious authorization failures.

## Self-hosting checklist

- Use HTTPS behind a reverse proxy in production.

- Change default secrets.

- Keep database volume backed up.

- Use non-root containers where possible.

- Run dependency and container scans before releases. — # SALIGAN Documentation Index

| Document | Purpose |
| --- | --- |
| 00-project-identity-and-naming.md | Canonical name, acronym, brand conventions |
| 01-project-charter.md | Problem, goals, scope, success metrics |
| 02-requirements-gathering-plan.md | How to collect and validate requirements |
| 03-stakeholder-and-user-analysis.md | Roles, personas, access expectations |
| 04-software-requirements-specification.md | Functional and non-functional requirements |
| 05-feature-backlog.md | Epics, priorities, and user stories |
| 06-tech-stack-baseline.md | Recommended implementation stack |
| 07-architecture-overview.md | System architecture and module boundaries |
| 08-data-model.md | Entity overview and data design rules |
| 09-export-template-requirements.md | DTR/report export expectations |
| 10-ai-assisted-development-plan.md | Spec-driven AI workflow and prompt rules |
| 11-initial-setup-guide.md | First repository setup steps |
| 12-implementation-roadmap.md | Phase-by-phase delivery plan |
| 13-contributor-guide.md | Contribution and code quality rules |
| 14-security-baseline.md | Initial security requirements |

A compiled DOCX version is available under docs/docx/SALIGAN-planning-package.docx. — # ADR-0001 — Project Identity

## Status

Accepted

## Context

The project needs a Filipino-rooted name that still reads clearly in English documentation and open-source repositories.

## Decision

Use SALIGAN as the canonical product name.

SALIGAN expands to Student Attendance, Logbook, Internship Goals, Accomplishments, and Notes and is paired with the subtitle An Offline-First, Self-Hosted Internship Records and OJT Management Platform.

## Consequences

- All docs, diagrams, OpenAPI specs, package metadata, and prompts use SALIGAN.

- The repository slug is saligan.

- The package scope is @saligan. — # ADR-0002 — Offline-First PWA

## Status

Accepted

## Context

Interns may log attendance and notes from mobile devices while internet connectivity is unstable or unavailable.

## Decision

SALIGAN will be an offline-first PWA. The web client will store drafts and pending sync operations locally using IndexedDB and service-worker-supported offline behavior.

## Consequences

- Core draft workflows must work offline.

- Server remains the source of truth for reviewed and synced records.

- Conflict handling must be designed early.

- Export generation should remain server-side for official outputs. — # ADR-0003 — Self-Hosted FOSS Direction

## Status

Accepted

## Context

SALIGAN should feel like a SaaS-quality platform but remain free, open-source, and self-hostable for students, schools, and small organizations.

## Decision

Design the project as a FOSS self-hosted platform first. Avoid paid APIs for core workflows. Use Docker Compose for local/self-hosted deployments.

## Consequences

- Core features must not depend on a hosted SaaS vendor.

- Optional integrations may be added through adapters.

- Documentation must be contributor- and self-hosting-friendly. — # ADR-0004 — Tech Stack Baseline

## Status

Accepted

## Context

SALIGAN must be free and open-source, self-hostable, offline-first, friendly to student contributors, and suitable for AI-assisted/spec-driven development. The stack should reduce unnecessary operational cost while preserving professional engineering practices.

## Decision

Use a TypeScript-first modular monorepo:

- Node.js 24 LTS.

- TypeScript strict mode.

- pnpm 11.

- React + Vite PWA.

- IndexedDB through Dexie for local offline data.

- NestJS with Fastify adapter for API.

- REST + OpenAPI 3.1.

- PostgreSQL 18 target, PostgreSQL 16 minimum.

- Drizzle ORM.

- Docker Compose for self-hosting.

## Consequences

- One language across frontend, backend, shared domain logic, and tests.

- Easier AI-assisted development because boundaries and contracts are explicit.

- Offline-first complexity is handled in a dedicated sync package.

- Server-side authorization and export generation remain centralized.